Sprint 4 documentation

Group members;

- Lucie King (A00011608)

- Bahar Gencyigit (GEN23588035)

- Aderinola Animashaun (ANI21505735)

GitHub Repository: https://github.com/Gencyigb/Cultural-connections

Task Board: https://github.com/users/Gencyigb/projects/1/views/1

Application Idea Summary

What is Cultural Connections?

Cultural Connections is a web based platform designed to bring people together

through cultural exchange. Users can share their cultural backgrounds, traditions,

recipes, languages, and customs with a global community.

What is the core purpose?

Our platform enables users to:

- Share posts about peoples traditions and customs

- Browse content by category

- Connect others who share similar cultural interests

- Learn about different cultures through authentic user-made content

Theme Alignment

Our project addresses the theme of sharing, exchange and building community by:

- Emphasising non-financial cultural exchange

- Building and maintaining a respectful and inclusive global community

- Encouraging mutual understanding through shared experiences

Sprint 4 user stories

Login and authentication

| ID | User Story | Status |
| --- | --- | --- |
| USER-LOGIN1 | As a user, I want to be able to create an account so I can join the community | DONE |
| USER-LOGIN2 | As a user, I want to login with my email and password so I can access my profile | DONE |
| USER-LOGIN3 | As a user, I want to be able to log out so my account is secure | DONE |

External API

| ID | User Story | Status |
| --- | --- | --- |
| USER-API1 | As a user, I want to see a countries flag next to usernames | DONE |
| USER-API2 | As a user, I want to see country information on profiles | DONE |

DevOps and CI/CD

| ID | User Story | Status |
| --- | --- | --- |
| USER-DEVOPS1 | As a developer, I want the app to run consistently in docker | DONE |
| USER-DEVOPS2 | As a developer, I want to be able to refresh the website when changes have been made. | DONE |

Categories page

| ID | User Story | Status |
| --- | --- | --- |
| USER-CAT1 | As a user, I want to browse content by category | DONE |
| USER-CAT2 | As a user, I want to see popular countries and tags | DONE |

User lists page

| ID | User Story | Status |
| --- | --- | --- |
| USER-USER1 | As a visitor, I want to view popular community members | DONE |
| USER-USER2 | As a visitor, I want to click on a user to see their profile | DONE |

User profile page

| ID | User Story | Status |
| --- | --- | --- |
| USER-PROF1 | As a visitor, I want to view detailed user information | DONE |

Posts list page

| ID | User story | Status |
| --- | --- | --- |
| USER-POST1 | As a visitor, I want to browse all cultural posts | DONE |
| USER-POST2 | As a visitor, I want to see post previews before clicking | DONE |

Post detail page

| ID | User story | Status |
| --- | --- | --- |
| USER-POST3 | As a visitor, I want to read full post content | DONE |
| USER-POST4 | As a user, I want to rate posts using a star system. | DONE |

Application screenshots

Homepage

Categories page

User list page

User profile page

Post detail page

Login page

Signup page

Dashboard page